# BC Pension Corporation — Fabric Delivery Guide

What this is. A plain-language companion to the milestone plan. For every item in the three

milestones it answers two questions: what it means in Microsoft Fabric (concept, not deep tech)

and how we control it — either because our Fabric platform already handles it, or because we

recommend a standard for BCPC to adopt.

Audience. Anyone with a working familiarity of Fabric. We stay at the "what and how we manage

it" level and avoid implementation detail.

How to read each item. Every item below carries one tag:

Platform — already implemented in our Fabric control plane (our config-as-code framework does it).

Standard — a governance/operating standard we recommend BCPC adopt (a policy or decision, not code).

Both — the platform provides the mechanism; a standard sets the policy on top of it.

> Our control plane is the config-as-code framework we built on Fabric: you declare *what* to

> load and *how* to govern it as configuration, and the framework connects, ingests, cleanses,

> quality-checks, models, and secures the data across DEV / UAT / PROD. Wherever an item says

> Platform, this is what's doing the work.

### The three milestones at a glance

*Foundation first (the platform everything runs on), then get data in and managed, then turn it

into governed analytics.*

## Milestone 1 — Fabric Platform Foundation

Goal: stand up the infrastructure, governance, security, architecture, and operating framework

that everything else runs on.

### How the platform fits together

*Everything sits on a Capacity, is organized into Workspaces / Domains, and flows through

the medallion to reports — with security and governance applied across every layer. The

items below are the pieces of this picture.*

> The recommended workspace shape — a central hub that loads the data, with domain spokes

> that shortcut to it — is set out in the [Platform Topology — Hub & Spoke](#platform-topology--hub--spoke)

> section, along with the security model behind it.

### Establish Fabric Infrastructure Foundation

*The physical footing: the compute we buy, the network path to our data, and the replication options.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Provision Fabric Capacity | The compute + storage tier (an F-SKU) that powers every workspace, pipeline, and report in the tenant. | Standard. Size an F-SKU to the workload and assign it to the project workspaces; our provisioning script then stands up everything that runs on it, identically per environment. |
| Configure Capacity Administration | The admin controls for that capacity — who manages it, feature switches, workload limits, surge protection. | Standard. A named capacity-admin group manages it in the Admin portal; we recommend surge-protection and throttling guardrails so one workload can't starve others. |
| Deploy Fabric Data Gateway | Software that lets Fabric reach data behind a private network (on-prem or private OCI/Azure). | Both. Our ingestion routes private sources through the gateway; we've documented the gateway architecture, including reusing the existing VNet gateway vs standing up a dedicated one. |
| Validate Gateway Connectivity | Confirming Fabric can actually reach a source through the gateway. | Standard. A "test connection" per source before onboarding, plus a documented checklist (firewall, DNS, service account). |
| Review Gateway Architecture | Choosing gateway type and network path (VNet data gateway vs on-premises data gateway). | Platform. We produced the private-OCI architecture diagrams — the framework path reusing the VNet gateway, and the mirroring path requiring a dedicated on-prem gateway. |
| Validate SQL MI Mirroring Architecture | Confirming near-real-time mirroring works for Azure SQL Managed Instance. | Both. Mirroring is Microsoft-managed; we've mapped how a mirrored database feeds our Silver/Gold and recommend it for specific near-real-time tables. |
| Assess Oracle Mirroring Feasibility | Whether Oracle mirroring fits BCPC (prerequisites, limits, cost, promotion). | Platform. Delivered as our *Bronze vs Mirroring* analysis — GA status, the invasive prerequisites, coverage limits, gateway needs, and a clear recommendation. |
| Document Infrastructure Architecture | A written, shared picture of the platform's infrastructure. | Platform. The architecture diagrams and this guide are that documentation, kept in the repo alongside the code. |

### Establish Fabric Platform Foundation

*The logical structure: workspaces, domains, and the lakehouses where data lives — plus the reusable patterns that make new work fast.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Create Initial Fabric Workspaces | Workspaces are the containers that hold items (lakehouses, pipelines, reports) and carry access + capacity. | Platform. Our provisioning script creates the workspaces per environment; nothing is hand-clicked. |
| Define Workspace Structure | How you divide work into workspaces (by environment, domain, project, or product). | Standard. We recommend an environment split (DEV / UAT / PROD) with domain-aligned workspaces inside, so promotion and access stay clean. |
| Define Domain Alignment Strategy | Fabric domains group workspaces by business area for ownership and discovery. | Standard. Map domains to BCPC business areas (e.g. Pensions, Employer, Member) so ownership and data discovery follow the org. |
| Create Initial Lakehouses | Lakehouses are the storage+table layer in OneLake where data lands and is modelled. | Platform. The framework creates the schema-enabled lakehouses (metadata, bronze, silver, gold, file-drop) as declared config. |
| Define Lakehouse Organization Standards | Naming and layout of lakehouses, schemas, and tables. | Platform. Enforced by convention: schema-enabled lakehouses, medallion layers, and a single naming rule (schema.table), all driven from config. |
| Implement Public Dataset Reference Solution | A pattern for bringing external/open reference data into the platform. | Platform. Demonstrated end-to-end with a Statistics Canada open-data feed loaded through our generic HTTP connector to Silver. |
| Validate Auto-Ingestion Framework | Proving that data can be onboarded by configuration rather than bespoke code. | Platform. This is the core of the control plane — plus an event-driven "drop a file, it loads itself" intake — validated on real data. |
| Establish Reusable Platform Patterns | Turning one-off solutions into repeatable building blocks. | Platform. One registry of connectors, config-as-code onboarding, and a packaged engine mean a new source is *configuration*, not new code. |

### Define Fabric Platform Governance

*Who runs the platform and by what process — ownership, capacity, onboarding, and endorsement.*

*The operating model in one picture: a central Platform Owner sets standards and runs capacity;

Domain Owners own their business area's data, supported by Stewards and **Data Product

Owners**.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Define Platform Ownership Model | Who owns the Fabric platform overall (the "landlord" of capacity, admin settings, standards). | Standard. A platform-owner role (small central team) accountable for capacity, tenant/admin settings, and the standards in this guide. |
| Define Workspace Creation Process | How new workspaces get requested, approved, and created consistently. | Both. A request→approve step feeding our provisioning script, so every workspace is created to standard (naming, access, capacity) rather than ad hoc. |
| Define Workspace Ownership Standards | Who owns each workspace and is accountable for its contents. | Standard. Each workspace has a named owner (domain-aligned) responsible for access reviews and its data products. |
| Define Capacity Governance Process | How capacity is monitored, allocated, and protected from overload. | Standard. Monitor via the Capacity Metrics app; set throttling/surge guardrails; a defined path to scale or rebalance workloads. |
| Define Platform Administration Responsibilities | The concrete duties of the admins (tenant settings, gateways, updates, incidents). | Standard. A responsibilities matrix (RACI) covering tenant settings, gateway upkeep, capacity, and release management. |
| Define Monitoring and Support Model | How platform health and issues are watched and resolved. | Both. Fabric monitoring + our run/audit logs feed a defined support model (who watches what, escalation path). |
| Define Onboarding Process | The repeatable path for a new team, source, or data product to join the platform. | Both. A checklist that ends in config-as-code entries + our discovery step, so onboarding a source is guided and consistent. |
| Define Endorsement and Certification Process | Fabric's Promoted / Certified labels that signal trustworthy, official items. | Standard. Define who can certify, the criteria (owner, quality, documentation), and reserve "Certified" for governed Gold data products. |

### Define Fabric Data Governance Framework

*Who owns the data and how its quality, meaning, lineage, and lifecycle are managed.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Define Data Domain Ownership Model | Which business area owns which data. | Standard. Data domains map to business areas with a named domain owner accountable for the data within. |
| Define Data Steward Responsibilities | The people who curate meaning, quality, and access for a data area. | Standard. A steward role per domain — owns definitions, quality rules, and access decisions for their data. |
| Define Data Product Ownership Model | Treating governed datasets as "products" with an owner and consumers. | Standard. Gold outputs are the data products; each has an owner, a documented purpose, and a consumer contract. |
| Define Metadata Management Approach | How we capture what data exists, its schema, and its meaning. | Both. The platform captures technical metadata (sources, schemas, drift, run history) in config + audit tables; the OneLake catalog + a business glossary standard add business meaning. |
| Define Data Quality Standards | The rules that decide whether data is fit to use. | Platform. Declarative quality rules (not-null, ranges, allowed values, expressions) run on the way to Silver, with failing rows quarantined off the clean layer. |
| Define Data Lineage Requirements | Being able to trace where data came from and what it feeds. | Both. Fabric's built-in lineage view across items, plus our audit tables that record every source→bronze→silver→gold run. |
| Define Data Lifecycle Standards | Retention, history, and archival of data over time. | Both. Bronze is an append-only history (audit trail); Silver/Gold hold current + modelled history (slowly-changing dimensions); a retention standard sets how long each is kept. |
| Define Data Sharing Standards | How data is shared across teams without copying it. | Standard. Prefer OneLake shortcuts / sharing over copies, governed by access model + certification, so there's one trusted copy. |

### Define Fabric Security Framework

*Who can see what — from workspace down to the row and column.*

*Access narrows as you go down: from broad workspace roles to specific tables, then to individual

rows and columns, then masked values — all granted through Entra groups and recorded in

audit.*

> Because BCPC is a crown corporation, the full **Entra security model, service-principal usage,

> DEV/UAT/PROD segregation, and a who-gets-what access matrix** are set out in the

> [Security, Access & Environment Model](#security-access--environment-model--best-practice-design)

> deep-dive near the end of this guide.

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Define Entra Security Group Strategy | Using Microsoft Entra ID groups (not individuals) to grant access. | Both. Access is granted to Entra groups; our security config references those groups so membership — not per-person edits — drives access. |
| Define Workspace Access Model | The workspace roles (Admin / Member / Contributor / Viewer) that set broad access. | Standard. A least-privilege role mapping per workspace, assigned to Entra groups and reviewed on a cadence. |
| Define Lakehouse Access Model | Fine-grained access to tables/columns/rows within a lakehouse. | Platform. Applied from config as OneLake column-level and row-level security — sensitive columns and restricted rows are enforced consistently per environment. |
| Define Row-Level Security Standards | Restricting which rows a user can see (e.g. by region or plan). | Platform. Row filters declared in config and applied by the framework, so the same rule ships to every environment. |
| Define Data Masking Requirements | Hiding or obscuring sensitive values (e.g. SIN, salary). | Platform. Dynamic masking at the query layer plus static masking during processing — sensitive columns can be masked, or never land in raw form at all. |
| Define Audit Requirements | Recording who did what, and what the pipeline did. | Both. Fabric's tenant audit logs for user activity, plus our run/quality/drift audit tables for the data pipeline itself. |
| Define Compliance Requirements | Meeting BCPC's regulatory and privacy obligations. | Standard. Map controls (access, masking, audit, residency) to the applicable obligations; the platform's security + audit features provide the evidence. |

### Define Fabric Architecture Standards

*The blueprint everyone builds to — layers, storage choice, and how data is brought in and shaped.*

*The medallion in one line: raw in Bronze, cleaned and governed in Silver, business-ready in

Gold. Each item below is a rule for one part of this flow.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Define Bronze / Silver / Gold Architecture | The medallion pattern: raw → cleaned/conformed → business-ready. | Platform. This is the spine of the control plane — Bronze (raw, append-only), Silver (deduped, quality-checked, masked), Gold (modelled star schema). |
| Define Lakehouse vs Warehouse Guidance | When to use a Lakehouse (files+tables, Spark) vs a Warehouse (T-SQL). | Standard. Default to Lakehouse for the medallion (what we've built); reach for a Warehouse only where a pure T-SQL surface is required — with the trade-offs documented. |
| Define Ingestion Patterns | The approved ways data comes in (batch pull, event/file drop, mirroring, gateway). | Platform. One connector registry covers databases, APIs, files (event-driven drop), and gateway-staged on-prem; mirroring is the managed option for near-real-time. |
| Define Transformation Patterns | The approved ways data is cleaned and modelled. | Platform. Config-driven cleanse + quality rules into Silver, and SQL-based transforms into a Gold star schema with slowly-changing-dimension history. |

## Milestone 2 — Data Integration Foundation

Goal: prove BCPC can onboard, move, transform, and manage enterprise data in Fabric.

### Implement SQL Managed Instance Integration

*Bring an Azure SQL Managed Instance in via mirroring and prove it stays fresh.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Validate Mirroring Configuration | Setting up and confirming a mirrored SQL MI database in Fabric. | Both. Mirroring is Microsoft-managed; we validate the setup and confirm the replica lands in OneLake ready for Silver/Gold. |
| Validate Incremental Data Synchronization | Confirming ongoing changes flow through continuously (not just the first load). | Both. Mirroring streams changes automatically; we verify inserts/updates/deletes propagate and reconcile against expectations. |
| Define Operational Procedures | The run-book for keeping mirroring healthy (start/stop, re-seed, monitor). | Standard. A documented procedure for monitoring replication state, handling re-seeds, and responding to pauses. |
| Measure Refresh Performance | How fresh the mirrored data is (latency) and its load impact. | Standard. Baseline latency and resource use, with thresholds that tell us when to tune or scale. |

### Implement Oracle Integration

*Determine how BCPC's Oracle data comes in — and the trade-offs.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Validate Connectivity | Confirming Fabric can reach the Oracle database (through the gateway). | Both. Our Oracle connector reaches the source via the gateway; a connection test confirms the path before onboarding. |
| Assess Supplemental Logging Requirements | Oracle change-data-capture needs supplemental logging enabled — an invasive DBA change. | Platform. Documented precisely in our analysis (database- and table-level logging), so BCPC's DBAs know exactly what mirroring would require. |
| Review LogMiner Requirements | Mirroring reads Oracle's redo logs via LogMiner, which has prerequisites and limits. | Platform. Captured in the analysis — LogMiner prerequisites, the broad grants required, and the read-write-source constraint. |
| Document Limitations and Recommendations | A clear statement of what works, what doesn't, and the recommended approach. | Platform. Delivered as the *Bronze vs Mirroring* recommendation: framework-based ingestion by default, mirroring selectively for near-real-time tables. |

### Establish Data Ingestion Framework

*Make ingestion standard, reusable, monitored, and resilient.*

*Many source types, one config-driven connector registry, one landing pattern. Mirroring is the

managed option that lands straight in Bronze for near-real-time needs.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Define Ingestion Standards | The consistent way every source is onboarded and lands. | Platform. Every source is a config entry (connection, keys, load type); the framework applies the same landing, history, and naming rules to all. |
| Create Reusable Ingestion Templates | Templates so a new source doesn't start from scratch. | Platform. Adding a source is filling in config; adding a *new kind* of source is dropping one connector file — both are templated, not bespoke. |
| Implement Monitoring and Alerting | Knowing when a load runs, succeeds, or fails. | Both. Every run is logged to audit tables with status and row counts; failures are captured for alerting, wired into the support model. |
| Implement Error Handling Standards | Predictable behaviour when something goes wrong. | Platform. Failures are isolated per source (one bad file/source doesn't stop the rest), captured with detail, and safe to re-run (idempotent). |

### Establish Data Product Standards

*Turn governed datasets into managed, published, certified products.*

*A data product (a governed Gold dataset) moves through a defined lifecycle with an accountable

owner at every stage.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Define Data Product Lifecycle | The stages a data product moves through (draft → published → certified → retired). | Standard. A defined lifecycle with entry/exit criteria at each stage, owned by the data product owner. |
| Define Publication Standards | What "published and ready to consume" means. | Standard. A publication checklist — owner, documentation, quality passing, access set — before a Gold product is announced. |
| Define Ownership Standards | Every product has a clear, accountable owner. | Standard. Named owner per data product, recorded and visible, responsible for quality and consumer support. |
| Define Certification Process | Using Fabric endorsement to mark trusted, official products. | Standard. Only reviewed Gold products earn "Certified"; the process defines reviewer, criteria, and re-review cadence. |

## Milestone 3 — Analytics & Reporting Foundation

Goal: demonstrate end-to-end analytics on Fabric — from modelled data to governed reports.

### From Gold to a governed report

*Reports read the Gold model live (Direct Lake — no data copy), through a **shared semantic

model, with security enforced end-to-end**. The items below govern each hop.*

### Establish Semantic Model Standards

*The shared business model that reports sit on.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Define Semantic Model Architecture | The reusable model (measures, relationships) between Gold data and reports — ideally Direct Lake. | Both. Our Gold star schema is built to be Direct-Lake-ready; the standard defines shared models over Gold rather than per-report copies. |
| Define Naming Standards | Consistent, business-friendly names for tables, measures, and fields. | Standard. A naming convention (business terms, consistent casing) so models read the same across teams. |
| Define Reuse Standards | Sharing one certified model instead of rebuilding per report. | Standard. One governed semantic model per subject area, reused by many reports; discourage private duplicates. |
| Define Certification Standards | Marking the trusted, official semantic models. | Standard. Certification criteria for models (owner, built on Gold, documented, quality-backed), aligned with the data-product process. |

### Establish Reporting Standards

*How reports are governed, published, and consumed.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Define Report Governance Standards | Rules for how reports are built, reviewed, and trusted. | Standard. Reports build on certified semantic models, follow design/accessibility guidelines, and are reviewed before wide release. |
| Define Publishing Standards | Where and how reports are released to audiences. | Standard. Publish through governed workspaces / apps with defined audiences, versioning, and a clear promotion path. |
| Define Workspace Consumption Standards | How consumers access reports vs where authors build them. | Standard. Separate build workspaces from consumption (apps/Viewer access), so consumers get a stable, curated experience. |

### Validate Power BI Integration

*Prove the end-to-end path from Gold to a governed, secure report.*

| Item | What it means in Fabric | How we control it |
| --- | --- | --- |
| Validate Semantic Model Integration | Confirming Power BI reads the Gold model efficiently (Direct Lake, no data copy). | Both. Gold is Direct-Lake-ready; we validate reports read it live without import refresh. |
| Validate Security Integration | Confirming access rules (row/column security) carry through to reports. | Platform. Row- and column-level security applied at the lakehouse flows through to the model and report — one rule, enforced end-to-end. |
| Validate Workspace Strategy | Confirming the workspace/app layout works for real authoring and consumption. | Standard. Validate the build-vs-consume workspace split with a real report and audience before rolling out broadly. |

## Platform Topology — Hub & Spoke

*The recommended shape for the platform: load data once into a central hub, and let each business

area work in its own "spoke" workspace that references the hub's data through OneLake shortcuts

— no copies. This is Microsoft's enterprise pattern for Fabric (it's how domains and OneLake are meant

to be used), and it fits BCPC well.*

### The pattern

Hub — a central workspace owned by the platform team. All ingestion and the medallion

(Bronze → Silver → Gold certified data products) live here. There is one physical copy of

the data. *This is exactly what our control plane produces.*

Spokes — a workspace per business area (domain), owned by that domain's team. Each has its **own

lakehouse that shortcuts to the hub's Gold (a pointer, not a copy), plus its own semantic

models and reports, and — where it needs a T-SQL surface or extra marts — its own Warehouse**.

OneLake shortcuts are references, not copies: the data stays in the hub, governed once, and every

spoke sees the same single source of truth.

### Why this is the right design for BCPC

1. One copy, one truth. Data is ingested once into the hub; spokes reference it. No copies to

reconcile, consistent numbers everywhere, lower storage.

2. Ownership that matches the org. The platform team owns the hub (ingestion, medallion, certified

data); domain teams own their spokes (models, reports, marts). It makes the

governance operating model physical, and maps directly onto Fabric domains.

3. Self-service without a bottleneck. Domains build freely in their own workspace, on governed and

certified data — the platform team isn't in the path of every report.

4. Security isolation (a crown-corp fit). The hub is write-locked to the platform team; each

spoke gets least-privilege access to only the products it needs; **row/column security is

defined once at the hub** (OneLake Security) and enforced for every spoke consumer. Blast radius is

contained per workspace / capacity.

5. Governed consumption. Spokes consume certified Gold data products, discovered through

domains / the OneLake catalog — the endorsement model applies.

6. Cost & capacity isolation. Spokes run on their own capacity, so query cost is attributed to

the domain that incurs it (chargeback), and a heavy spoke can't starve ingestion.

7. Flexibility where it's needed. A spoke needing a T-SQL surface or extra marts creates its **own

Warehouse** over the hub shortcuts — without polluting the hub or forking the Gold.

8. No rework for us. Our control plane *is* the hub engine; its **Gold layer is the certified data

products** spokes shortcut to. Hub-and-spoke is the consumption topology on top of what we've built.

### Hub vs Spoke — who owns what

| Concern | Hub (Platform team) | Spoke (Domain team) |
| --- | --- | --- |
| Owns | ingestion, Bronze / Silver, certified Gold | own lakehouse, warehouse, semantic models, reports |
| Writes data | yes — only the platform service principal | no writes to the hub; writes only in its own workspace |
| Consumes | — | shortcuts to hub Gold (no copy) |
| Security | defines RLS / CLS / masking once (OneLake Security) | inherits hub security; sets report / item access |
| Capacity | platform capacity | its own capacity (chargeback) |
| Governance | certifies data products | consumes certified products; certifies its own reports/models |

### Design considerations to get right

*Honest trade-offs — the pattern is sound, but a few things must be designed deliberately for a

security-sensitive shop.*

| Consideration | What to do |
| --- | --- |
| RLS through shortcuts | Define row/column security at the hub using OneLake Security (storage-layer). Column security flows to consumers, and hub-side row security is enforced — but RLS propagation through cross-workspace shortcuts has known gotchas if done the older way, so validate that a spoke user sees only permitted rows/columns *before go-live* (see References). |
| Shortcut, don't re-copy | Standard: spokes reference hub Gold by shortcut and must not re-ingest or copy it — prevents drift and duplicate governance. |
| Data-product contracts | Hub Gold schema changes ripple to spokes; treat Gold as versioned contracts with change notice to consumers. |
| Warehouses extend, not re-derive | Spoke warehouses build marts on top of certified Gold; they should not re-implement the Gold transformations (avoids logic drift). |
| Direct Lake over shortcuts | Semantic models can use Direct Lake on shortcuts to Delta Gold; validate there's no unexpected DirectQuery fallback for your cases. |
| Capacity planning | Shortcut query compute is billed to the consuming spoke's capacity — good for chargeback, but size each spoke capacity for its workload. |
| Environment model still applies | Each of DEV / UAT / PROD has its own hub *and* its own spokes; the promotion and access rules in the Security section apply within each environment. |

### Promotion & CI/CD across hub and spokes

*Two things get promoted, by two owners, on three tracks — plus the template that stamps out the

spoke skeletons.*

Hub content — platform team, config-as-code. Our control plane already promotes the whole

medallion (ingestion, DQ, gold, security) identically DEV → UAT → PROD via GitHub Actions →

cp_bootstrap / cp_config. The deploy service principal is the only identity that changes PROD.

Spoke scaffold — platform team, deployment template. The same template provisions each

predefined spoke workspace per environment: the workspace, its lakehouse, its **shortcuts to

that environment's hub Gold**, Entra role assignments, and capacity. One command, all environments.

Spoke content — domain teams, Fabric CI/CD. Each domain owns its reports, semantic models, and

any warehouse logic, and promotes them DEV-spoke → UAT-spoke → PROD-spoke using **Git integration +

Fabric deployment pipelines** (deployment pipelines · Git), with

deployment rules for any per-env bits.

The critical shortcut rule. Shortcuts are provisioned per environment by the template and point

at the env-local hub — they are *not* promoted as content. This guarantees a UAT spoke can only

ever reference UAT data, never PROD. (Promote code/config — never data, never cross-env pointers.)

> Validated in our tenant (DEV → UAT). We created a feature spoke in DEV — a lakehouse with

> OneLake shortcuts to the hub's Gold — paired it to a UAT spoke in a Fabric deployment pipeline,

> and deployed. The pipeline successfully promoted the lakehouse *and* its shortcuts to UAT — but

> the promoted shortcuts still pointed at the DEV hub. That is exactly the cross-environment leak

> this rule prevents. The fix: provision shortcuts per environment (template, pointing at the

> env-local hub) or add a deployment rule to rebind the source — never promote shortcuts blindly.

| Spoke element | Provisioned by platform template (per env) | Promoted by domain (Fabric CI/CD) |
| --- | --- | --- |
| Workspace | yes | — |
| Lakehouse | yes | — |
| Shortcuts to hub Gold | yes — env-local, never cross-env | — |
| Entra role assignments | yes | — |
| Capacity assignment | yes | — |
| Semantic models | — | yes |
| Reports | — | yes |
| Warehouse (custom logic) | optional empty scaffold | yes (the logic) |

Should we stand up spokes in the lower environments? Yes:

At minimum UAT + PROD, so business users validate in UAT (on masked / representative data) before

anything reaches PROD — this is the UAT sign-off in the access matrix.

Full DEV + UAT + PROD for any domain that actually *builds* content (custom models, warehouses) —

they need a DEV spoke to develop and a promotion path.

A pure-consumer domain (reports only, on certified Gold) can start with UAT + PROD and add DEV later.

Lower-env spokes shortcut to the lower-env hub, so testing uses safe (masked/synthetic) data —

consistent with the privacy model.

Is it easy to add spokes to the deployment template? Yes — a natural extension of the template we

already have, not new infrastructure:

Add a `feature_workspaces` (spokes) list to the manifest: name, domain, the hub Gold tables to

shortcut, and the Entra groups + capacity to assign.

cp_bootstrap loops the list and, per spoke, creates the workspace, its lakehouse, the shortcuts

(env-local hub), the role assignments, and the capacity binding — the **same REST patterns we already

use for the hub**, plus a shortcut-creation helper (OneLake shortcuts).

Idempotent and per-environment: deploy DEV|UAT|PROD brings up the hub and its full set of

spokes in one command.

New spokes are added through the workspace-creation process (a config entry), keeping the set

governed and consistent.

> Implemented. Spoke provisioning is now part of the deployment template: a feature_workspaces

> list in the manifest, provisioned idempotently by cp_bootstrap (or the standalone cp_spokes.py)

> — each spoke's workspace + lakehouse + env-local shortcuts to that environment's hub Gold.

> Validated on DEV: re-runs are idempotent, and every shortcut resolves to the DEV hub (never

> cross-env) — the by-construction fix to the promotion leak shown above.

> How it maps to the milestones. This topology realizes Milestone 1's *Define Workspace Structure*,

> *Domain Alignment Strategy*, *Lakehouse Organization Standards*, and *Data Sharing Standards*; the

> Milestone 3 semantic models and reports are what live in the spokes.

### References

OneLake shortcuts — overview · secure & manage shortcuts

OneLake Security — access-control model · with shortcuts (RLS/CLS behavior)

Fabric domains (data mesh) — domains

CI/CD — deployment pipelines · Git integration

## Security, Access & Environment Model — best-practice design

*BCPC is a government crown corporation: access control, data privacy, and environment isolation are

first-order requirements, not afterthoughts. This section expands the Security and Governance items

above into a concrete, best-practice design. It is a recommendation to adopt and refine with BCPC's

security team — the platform already provides the enforcement mechanisms it relies on.*

Guiding principles

Group-based, never individual. All access is granted to Microsoft Entra ID security groups; you

change *membership*, never per-person permissions.

Least privilege + just-in-time. People get the minimum role; privileged and production access is

granted on demand through PIM (Privileged Identity Management) with approval — not standing.

People and machines don't mix. Humans never authenticate as service principals; automation never

runs as a personal account.

Production data stays in production. Lower environments use masked, synthetic, or subset data.

Change production only by promotion. No manual edits in PROD — changes flow through the

deployment pipeline, executed by a service principal.

Everything is auditable. Access grants, data reads, and pipeline actions are all logged.

### Entra ID security model

Access is assigned to groups, and the groups are assigned to workspaces and capacities. Adding or

removing a person is a membership change — the permission model never changes.

| Group (naming convention) | Members | Purpose |
| --- | --- | --- |
| BCPC-FAB-{ENV}-Engineers | Data engineers | Build access in that environment's workspaces |
| BCPC-FAB-{ENV}-ReportAuthors | Analysts | Author semantic models / reports in that environment |
| BCPC-FAB-{ENV}-Consumers | Business users | View published reports (via app) |
| BCPC-DATA-{DOMAIN}-Stewards | Data stewards | Governance for a data domain (Pensions, Employer, Member) |
| BCPC-FAB-Platform-Admins | Platform team | Tenant / capacity administration — PIM-enabled |
| BCPC-FAB-Auditors | Security / audit | Read + audit-log access across environments |
| BCPC-FAB-SPN-{ENV} | Service principals | Container for automation identities; scopes tenant API access |

*Supporting controls:* Conditional Access (MFA + compliant device + allowed location) on all Fabric

access; PIM for admin and production roles; quarterly access reviews; and separately-held

break-glass admin accounts excluded from Conditional Access for emergencies only.

### Fabric access control — defense in depth

Access is controlled at five layers, each narrower than the last. A consumer, for example, passes

tenant policy, sits on the capacity, gets Viewer on one workspace, sees only the published report

item, and even then only the rows and columns their data-level security allows.

### Service principals (SPNs) and managed identities

Automation — deployment, scheduled runs, and source connections — uses service principals (or

managed identities where Fabric supports them), never personal accounts. Best practice:

One SPN per environment, so a lower-environment credential can never touch production.

Least privilege — grant the SPN only the workspace role it needs, not tenant admin.

Secrets/certificates in Key Vault (certificate auth preferred over secrets), rotated on a

schedule, never in git.

Enable the tenant setting *"service principals can use Fabric APIs"* **only for the BCPC-FAB-SPN-*

group**, not the whole organization.

| Identity (per environment) | Used for | Access | Credential |
| --- | --- | --- | --- |
| Deployment SPN | CI/CD — provision + promote code/config | Member on that env's workspaces; the only identity that changes PROD | Cert in that env's Key Vault |
| Runtime SPN | Scheduled pipeline / notebook execution | Contributor on that env's workspaces | env Key Vault |
| Gateway / connection account | Source connectivity via the gateway | Read-only on the source database (least privilege) | env Key Vault |
| Managed identity *(preferred where supported)* | Fabric-to-Azure resource access | Scoped to the specific resource | none to manage |

*Our control plane already follows this:* it authenticates as a service principal, reads connection

secrets from Key Vault at run time, and keeps no secrets (or host names) in git.

### Environment segregation — lower vs production

Every environment is a hard boundary with its own workspaces, service principals, Key Vault, and

source connections. Production data never flows downward — lower environments run on masked or

synthetic data. Promotion moves code and configuration only, through the deployment pipeline.

| Isolated per environment | DEV | UAT | PROD |
| --- | --- | --- | --- |
| Workspaces | separate | separate | separate |
| Capacity | shared acceptable | shared acceptable | dedicated (recommended) |
| Entra groups | own | own | own |
| Service principals | own | own | own |
| Key Vault (secrets) | own | own | own — prod credentials live only here |
| Source connection | DEV source | UAT source | PROD source |
| Data | masked / synthetic | masked / representative | real (PII governed) |
| Human change access | build freely | limited | none standing — promotion only |

### Who gets what — access matrix

*The core of an access-control review: which persona gets which level in which environment. Adjust with

BCPC's security team, but the shape — broad in DEV, tight in PROD, promotion-only for changes — should hold.*

| Persona / identity | DEV | UAT | PROD |
| --- | --- | --- | --- |
| Platform / Fabric Admin | Admin (PIM) | Admin (PIM) | Admin — PIM just-in-time + approval; break-glass held separately |
| Data Engineer / Developer | Contributor / Member (build) | Viewer, or Contributor for fixes | No standing access — changes via pipeline only |
| Data Steward | Member (governance) | Member | Viewer + governance tooling (no data edits) |
| Report Author / Analyst | Contributor (reporting workspace) | Contributor (validate) | Author only in a dedicated authoring workspace; Viewer on curated data |
| Business Consumer | — | Viewer (UAT sign-off) | Viewer via published app only |
| Auditor / Security | Viewer + audit logs | Viewer + audit logs | Viewer + audit logs |
| Deployment SPN (CI/CD) | Member (deploy) | Member (deploy) | Member (deploy) — only path to change PROD |
| Runtime SPN (scheduled) | Contributor (run) | Contributor (run) | Contributor (run) |
| Gateway / connection account | read-only on DEV source | read-only on UAT source | read-only on PROD source |

### Data security & privacy

| Control | Best practice |
| --- | --- |
| PII minimization | Mask or exclude sensitive columns at ingest (Silver) — sensitive data need never land raw in OneLake. *(Platform.)* |
| Row / column security | OneLake row- and column-level security applied from config, consistently per environment. *(Platform.)* |
| Masking | Dynamic masking at query time + static masking during processing. *(Platform.)* |
| Sensitivity labels | Apply Microsoft Purview Information Protection labels (e.g. *Confidential – PII*) to items; labels travel with the data. |
| Data residency | Host the Fabric capacity in a Canadian region (Canada Central / Canada East); confirm no cross-geo processing for a crown corporation. |
| Encryption | Encrypted at rest by default; evaluate customer-managed keys if BCPC policy requires. |
| DLP / export | Microsoft Purview DLP policies for Fabric; disable publish-to-web and restrict export/download on sensitive workspaces. |
| No PII downstream | Lower environments and shared datasets carry masked/synthetic data only. |

### Data connections & network controls

| Control | Best practice |
| --- | --- |
| Connectivity path | Private only — through the data gateway or private endpoints; no public internet path to sources. |
| Connection credentials | Least-privilege, read-only source accounts; credentials in Key Vault, never in config or git. |
| Who can create connections | Restrict connection creation to platform admins / a defined group; share governed connections rather than scattering credentials. |
| Connection reuse | One governed connection per source per environment, reused — not per-user copies. |
| Gateway | Dedicated gateway VM(s); kept patched; clustered for HA if used for continuous mirroring. |
| Access gating | Conditional Access (MFA + compliant device + allowed location) on all Fabric / Power BI access. |

### Tenant-level guardrails (admin checklist)

| Tenant setting | Recommended for BCPC |
| --- | --- |
| Service principals can use Fabric APIs | Enabled only for the `BCPC-FAB-SPN-*` group, not org-wide |
| Publish to web | Disabled |
| External / guest sharing | Disabled (or tightly restricted with approval) |
| Export & download (Excel / CSV / …) | Restricted for sensitive workspaces |
| Sensitivity labels | Enabled and enforced; mandatory labelling on new items |
| Audit logging | Enabled; logs shipped to BCPC's SIEM |
| Workspace creation | Restricted to the platform team / request process |
| Capacity assignment | Restricted — control which workspaces run on which capacity |
| Conditional Access | Enforced on the Fabric / Power BI service |

*Companion documents:* the Bronze vs Mirroring analysis (Oracle/SQL-MI ingestion trade-offs and

recommendation), the private-OCI architecture diagrams (framework and mirroring paths), and the

control-plane engine + working guides in the repository.